**Release Plan**

**Heading**: Release Plan, StorageMate, StorageMate Web App, 01/21/18, Revision #1

**High Level Goals**: Create a functional web application (safari, chrome, etc...).The starting point is to set up the environment and get familiar with the new technologies required to make the website app. Designing a nice UI where users can manage their devices would be an essential part of the website. Additionally, storing user credentials securely is a top priority.

**User Stories for Release:**

* **Sprint 1**
  + As a developer, I want to learn all the new technologies. (13 points)
  + As a developer, I want to set up the programming environment. (3 points)
  + As a developer, I want to have a burn-up chart, scrum board, release plan, and sprint plan. (3 points)
* **Sprint 2**
  + As a user, I want to have buttons in order to navigate through the website.

(8 points)

* + As a user, I want to have a functional user authenticating system. (8 points)
  + As a user, I want to see different layouts (homepage, and posting page). (5 points)
* **Sprint 3**
  + As a user, I want to be able to upload a picture of my storage space (available) so potential customers can see it on the web application. (15 points)
  + As I user, I want an easy and simple to use UI that is also aesthetically pleasing.

(5 points)

* **Sprint 4**
  + As a developer, I want to have unit tests that ensure that my code will not break.

(15 points)

* + As a developer, I want my site to be fully functional, and have no bugs. (8 points)
  + As a user, I want to receive notifications or notes from people interested in my storage space. (13 points)

**Product Backlog:**

* As a developer, I want to implement a payment feature, so the renter can pay the storage owner. I want to implement something similar to Paypal or Venmo (API).