# Sprint 2 Report - StorageMate Web-App

StorageMate Web-App, StorageMate, February 18th, 2018

* **Actions to stop doing:** There haven’t been any conflicts in regards to the team’s dynamic, so for now we’ll keep the same kind of cooperation & communication that’s been taking place. Being too busy with other classes work.
* **Actions to start doing:** We must start dividing and assigning tasks to separate team members. Make sure everyone is productive and positively contributing to the project.
* **Actions to keep doing:** Continue communicating and answering messages quickly, so far the team has been good at this. Attending meetings on time, and finishing tasks on time.

**Work completed/not completed:**

**Completed:**

User Story 1: As a user be able to traverse the site to different pages:

* As a user, I want to have buttons in order to navigate through the website. (8 points)
* As a user, I want to see different layouts (homepage, and posting page). (5 points)

**Not Completed**: User Story 2: As a developer I want to store user information, post-time and a login information.

* As a developer, I want to have a functional user authenticating system. (8 points)
* As a user, I want to be able to see what time a posting was posted. (5 points)
* As a developer, I want to be able to keep track of the number of posts and have the number display.
* **Work completion rate:**

**Burnup chart:**

**Red: Ideal**

**Blue: Current progress**

